DENIAL MANAGEMENT AGENTIC AI

Manager Review — Development Plan, Architecture, Technology and Cost

Python + .NET | Microsoft Foundry + Microsoft Agent Framework | Human-in-the-Loop

Prepared: 12 August 2026

# Purpose

This report converts the supplied Denial Dashboard / Workflow specification and the two proposed AI implementation documents into a practical, phased delivery plan for management approval. It separates deterministic denial processing from AI reasoning, defines the .NET and Python responsibilities, identifies required Azure services and subscriptions, and proposes a controlled path from proof of concept to human-approved production.

# Executive recommendation

Use a hybrid architecture: existing SQL/rules remain authoritative; AI provides analysis, retrieval, structured recommendations and drafting.

Use Microsoft Foundry / Azure OpenAI as the model platform and Microsoft Agent Framework as the agent orchestration layer.

Develop the agent in both Python and .NET, but avoid duplicating business logic: expose common contracts/APIs and keep deterministic rules in a shared service or database-driven rules layer.

Start with a single Denial Action Agent. Introduce an explicit workflow graph only after the agent/tool pattern is validated.

No direct rebill, write-off or appeal submission in the POC. Every external action must require human approval.

Use historical data + mock PMS/clearinghouse APIs first, then shadow processing, then controlled human-approved production.

Recommended initial target: a 12–16 week delivery for POC → shadow pilot, with production hardening as a separate phase.

# What the supplied documents establish

The current system already has a defined denial pipeline and operational workflow. The specification states that the Denial Database Worker converts PayerValidationReport rows into DenialLineItem, DenialTaskBoard and DenialInsight, while the workflow maintains task history and verification. The dashboard is read-only analysis and the workflow is the operational system of record for assignments and actions.

The proposed AI document describes a Python hybrid approach in which AI analyzes denial information, payer policies, AR notes and medical records, while deterministic Python validates recommendations, filing deadlines, required documents, duplicate prevention and approved submissions.

# 1. Target architecture

## Recommended logical flow

Denial Dashboard / Denial Workflow (existing UI)

ASP.NET Core API / FastAPI Agent Gateway

Agent Orchestrator (Microsoft Agent Framework)

Deterministic tools: classification, eligibility/coverage checks, deadline calculation, duplicate check, document checklist, permissions

AI tools: payer-policy retrieval, medical-record/document summarization, recommendation generation, appeal drafting

Human Approval Queue

PMS / billing / clearinghouse APIs

SQL Server / Azure SQL + Blob Storage

Azure AI Search / Foundry IQ for policy and approved knowledge retrieval

Application Insights + OpenTelemetry + audit tables

## Important design principle

The AI model should not become the source of truth for business rules. The existing Denial Action Classifier, coverage status, ICD compliance, denial validity, SLA/deadline rules, permissions, duplicate controls and financial approval rules should remain deterministic. The agent decides which approved capability to invoke and prepares an explanation/recommendation; deterministic services validate the result before execution.

# 2. Existing denial system integration points

| Existing component | AI integration role | Required change |
| --- | --- | --- |
| PayerValidationReport | Primary denial/claim input | Expose a stable read contract; no AI writes directly to source table. |
| DenialLineItem | Claim-line context for agent | Add/confirm API projection for agent context. |
| DenialTaskBoard | Task state and operational context | Agent may read; writes remain through authorized workflow API. |
| DenialInsight | Denial code × payer context | Useful for pattern analytics and recommendation context. |
| DenialTaskHistory | Audit trail | Extend for AI recommendation/approval events if required. |
| DenialVerificationTask | Human verification | Reuse for AI uncertainty/verification where appropriate. |
| ClaimActionMapper / Action Classifier | Authoritative action rules | Expose as deterministic function/API/tool. |
| PMS / billing system | Execution target | Prefer REST API; MCP only if shared reusable access is needed. |

# 3. What .NET needs to build

## A. Agent Gateway / API

ASP.NET Core 8+ Minimal API or Web API.

Endpoints for submit-denial, get-recommendation, get-approval-request, approve/reject, execute-approved-action and audit retrieval.

JWT/Entra ID authentication and server-side role authorization.

CorrelationId / AgentRunId / ClaimId / VisitNumber / LabId / RunId carried through every request.

Idempotency key for every action that can modify a claim.

Timeout, retry, circuit-breaker and structured error handling around AI and PMS calls.

OpenAPI contract so Python and .NET clients can use the same interface.

## B. .NET Agent

Microsoft Agent Framework / Foundry integration.

DenialActionAgent with tool/function calling.

Deterministic GetDenialClassification tool.

PayerPolicySearch tool.

ClaimContext tool.

MedicalDocumentSearch / extraction tool.

DeadlineValidation tool.

RequiredDocumentCheck tool.

DuplicateSubmissionCheck tool.

DraftAppealLetter tool.

RebillClaim tool with approval required.

WriteOffClaim tool with approval required and configurable financial threshold.

PMS status/update tool.

Audit logging around every model/tool/approval event.

## C. .NET workflow

Recommended production workflow: Denial Ingest → Validate → Classify → Retrieve Evidence → AI Recommendation → Deterministic Validation → Human Approval → Execute → PMS Confirmation → Audit → Follow-up.

The supplied Agent Framework guideline specifically recommends introducing an explicit workflow after the single-agent approach is proven, with checkpointing so an approval-waiting case can pause and resume safely.

# 4. What Python needs to build

FastAPI service for agent APIs and AI-specific orchestration.

Microsoft Agent Framework for Python.

Python deterministic rules engine for deadline/document/duplicate validation.

Payer-policy ingestion and retrieval pipeline.

Document Intelligence integration for medical records/forms where required.

Structured output models using Pydantic schemas.

Evaluation harness for historical denials.

Mock PMS/clearinghouse API for POC.

Batch/shadow processing service.

Common OpenAPI schemas shared with the .NET implementation.

## Recommended split

| Area | .NET | Python |
| --- | --- | --- |
| Existing enterprise workflow | Primary owner | Consumer/integration |
| Existing SQL/domain APIs | Primary owner | Consumer |
| Agent implementation | Yes | Yes |
| AI experimentation/evaluation | Possible | Primary |
| Rules engine | Existing/production | POC/evaluation implementation |
| Document processing | API integration | Primary AI/data prototype |
| Production API | ASP.NET Core | FastAPI option |
| Long-running workflow | Durable/Agent Framework | Workflow framework/Azure Functions |
| Shared contract | OpenAPI + JSON schemas | OpenAPI + Pydantic |

# 5. Agent capabilities / tools

| Tool | AI or deterministic? | Risk | Approval |
| --- | --- | --- | --- |
| GetDenialClassification | Deterministic | Low | No |
| GetClaimContext | Deterministic read | Low | No |
| RetrievePayerPolicy | Retrieval | Medium | No |
| AnalyzeMedicalRecords | AI-assisted | High | No direct action |
| ValidateDeadline | Deterministic | High | No |
| CheckRequiredDocuments | Deterministic + policy retrieval | Medium | No |
| CheckDuplicateSubmission | Deterministic | High | No |
| GenerateRecommendation | AI | High | Human review |
| DraftAppealLetter | AI + template | High | Always |
| RebillClaim | Execution | Critical | Always |
| WriteOffClaim | Execution | Critical | Always; threshold |
| SubmitAppeal | Execution | Critical | Always in POC/pilot |
| RecordAudit | Deterministic | Critical | Automatic |

# 6. Phased development roadmap

## Phase 0 — Architecture, data and security foundation (1–2 weeks)

Confirm business scope and POC denial scenarios.

Inventory PMS/clearinghouse APIs and authentication.

Confirm data classification, PHI/PII handling, retention and access requirements.

Create Azure subscription/resource group and Foundry project.

Create dev/test SQL data set and de-identified or controlled historical sample.

Define common JSON/OpenAPI contracts.

Define approval matrix and financial thresholds.

Create AI evaluation dataset: minimum 15–20 denial scenarios covering classifier actions.

## Phase 1 — Deterministic denial intelligence (2–3 weeks)

Expose existing Action Classifier as a stable tool/API.

Build claim context API.

Implement deadline, document and duplicate validation.

Implement audit event model.

Build mock PMS/clearinghouse endpoints.

Unit test all deterministic functions independently of AI.

## Phase 2 — Single Denial Action Agent POC (2–3 weeks)

Build one agent in Python and one in .NET using the same tool contracts.

Connect model through Foundry.

Implement structured recommendation schema.

Add payer-policy retrieval.

Add appeal drafting with human approval.

Do not perform live rebill/write-off/submit.

Measure recommendation accuracy and override rate.

## Phase 3 — Shadow processing (2–3 weeks)

Run historical and near-real denials in parallel with AR decisions.

Compare AI recommendation vs manual outcome.

Capture evidence used, confidence/uncertainty, overrides and cycle time.

Tune prompts, retrieval, tool descriptions and deterministic validation.

Establish go/no-go thresholds for pilot.

## Phase 4 — Explicit production workflow (2–3 weeks)

Implement checkpointed workflow: ingest → classify → retrieve → recommend → validate → approval → execute → audit.

Integrate real PMS/clearinghouse APIs.

Add Entra ID/role checks, Key Vault, Managed Identity.

Add retry/idempotency/transaction boundaries.

Add Application Insights/OpenTelemetry dashboards and alerts.

## Phase 5 — Controlled production pilot (3–4 weeks)

Enable a limited set of labs/payers/action categories.

Keep human approval for all external actions.

Introduce write-off thresholds and exception routing.

Monitor accuracy, override rate, false recommendations, SLA improvement and financial impact.

Create operational runbook and rollback procedure.

## Phase 6 — Scale and optimization (Ongoing)

Expand payer-policy corpus and action categories.

Add more medical-document extraction.

Introduce specialized sub-agents only when a single agent becomes difficult to govern.

Consider selective model routing: smaller model for classification/extraction, stronger model for complex reasoning.

Evaluate partial automation only after evidence supports it.

# 7. Detailed end-to-end target flow

1. Denial enters existing Denial Database Worker / DenialTaskBoard.

2. Agent Gateway receives an eligible task or a reviewer requests AI analysis.

3. Gateway validates user role, lab, run, claim and task ownership.

4. Agent loads normalized claim/line/denial context.

5. Deterministic classifier returns Action Code, Recommended Action and Action Category.

6. Agent retrieves authoritative payer policy and relevant evidence.

7. Agent optionally analyzes medical records and AR notes.

8. Agent produces a structured recommendation: action, rationale, evidence references, missing documents, deadline, risk flags and confidence/uncertainty.

9. Deterministic validator checks the recommendation against business rules.

10. If invalid/ambiguous: route to Manual Review / Verification.

11. If valid: create an approval request.

12. Human reviewer/manager approves or rejects.

13. Approved execution calls the PMS/clearinghouse through a controlled API tool.

14. Store external confirmation/reference number.

15. Write DenialTaskHistory with before-state, recommendation, approver, execution response and timestamps.

16. Schedule follow-up and monitor payer response.

17. Close the case when resolution criteria are met; otherwise return to the workflow queue.

# 8. Data and knowledge requirements

| Data source | Use | Priority | Controls |
| --- | --- | --- | --- |
| DenialTaskBoard / DenialLineItem | Claim denial context | Must have | Role-scoped read |
| ClaimActionMapper / Action Classifier | Authoritative action rules | Must have | Versioned |
| Payer policies | Grounding and evidence | Must have | Source/version/effective date |
| AR notes | Historical context | High | PHI access control |
| Medical records | Clinical evidence | High | Document-level authorization |
| Historical claims/outcomes | Evaluation and shadow testing | Must have | De-identify where possible |
| Submission history | Duplicate prevention | Must have | Deterministic lookup |
| PMS/clearinghouse API | Execution | Pilot gate | Idempotency + approval |
| DenialTaskHistory | Audit/evaluation | Must have | Immutable/auditable pattern |

# 9. Technology stack

| Layer | Recommended technology |
| --- | --- |
| Model platform | Microsoft Foundry / Azure OpenAI |
| Agent framework | Microsoft Agent Framework for Python and .NET |
| Python | Python 3.10+, FastAPI, Pydantic, Azure Identity |
| .NET | .NET 8+, ASP.NET Core, Azure Identity, Microsoft.Extensions.AI |
| Knowledge retrieval | Azure AI Search / Foundry IQ |
| Document extraction | Azure AI Document Intelligence |
| Database | Existing SQL Server / Azure SQL |
| File/evidence store | Azure Blob Storage |
| Messaging | Azure Service Bus |
| Long-running workflow | Agent Framework Workflow and/or Azure Functions Durable |
| Secrets | Azure Key Vault + Managed Identity |
| Identity | Microsoft Entra ID |
| Observability | Application Insights + OpenTelemetry |
| API gateway | Azure API Management if external/internal policy requires centralized API governance |
| Deployment | Azure Container Apps or Azure Functions |
| Source control/CI | Existing Azure DevOps/Git workflow |

# 10. Subscription and Azure resource requirements

| Resource / subscription | POC | Pilot/Production | Why |
| --- | --- | --- | --- |
| Azure subscription | Required | Required | Container for all resources and billing |
| Microsoft Foundry project | Required | Required | Agent/model management |
| Azure OpenAI / Foundry model deployment | Required | Required | LLM inference |
| Azure AI Search / Foundry IQ | Recommended | Required | Payer policy grounding |
| Document Intelligence | Optional initially | Recommended | Medical-record/form extraction |
| Azure SQL / existing SQL | Use existing | Use existing/scale | Operational data |
| Blob Storage | Recommended | Required | Documents, evidence, artifacts |
| Key Vault | Required | Required | Secrets and credentials |
| Application Insights | Required | Required | AI/tool/workflow observability |
| Service Bus | Optional | Recommended | Reliable asynchronous processing |
| Container Apps / Functions | One required | Required | Host API/agent/workers |
| API Management | Optional | Recommended if shared/external APIs | Central API security/governance |
| Entra ID | Existing tenant | Required | Identity and role enforcement |

# 11. Cost planning

Azure pricing is consumption-based for the major AI components. Microsoft states that Foundry Agent Service itself does not add a separate charge for creating/running native agents; model token usage and separate tools/knowledge connections are charged independently. Therefore the largest variable cost is normally model usage, followed by retrieval/search, document processing, compute and storage.

| Cost area | Expected POC pattern | Budget guidance | Main cost driver |
| --- | --- | --- | --- |
| Foundry Agent Service | Small development workload | Low platform overhead; model/tool usage applies | Hosted compute if used + tools/memory |
| LLM / Azure OpenAI | Historical + test calls | Variable; start with a smaller model for routine tasks | Input/output tokens |
| AI Search / Foundry IQ | Small policy index | Small-to-moderate | Search tier, replicas/partitions, index size/query volume |
| Document Intelligence | Only when processing records | Variable | Pages processed/model type |
| Container Apps / Functions | 1–2 low-scale services | Low-to-moderate | CPU/memory/request duration |
| Service Bus | Low message volume | Low | Operations/tier |
| Blob Storage | Documents/evidence | Low initially | GB stored + operations |
| Key Vault | Secrets | Low | Operations |
| Application Insights | Full traces | Moderate if verbose | Telemetry ingestion/retention |
| API Management | Only if needed | Potentially material | Tier and API traffic |

## Indicative management budget bands

Development/POC: plan an initial Azure consumption budget rather than a fixed license purchase. A practical internal starting envelope is approximately SGD 500–1,500/month for a small team and controlled test volume, excluding developer salaries and existing Azure infrastructure. Validate with the Azure Pricing Calculator before approval.

Shadow pilot: provision approximately SGD 1,000–3,000/month as a planning envelope if document extraction, search and higher AI volume are enabled. Actual cost can be materially lower or higher depending on claim volume and token/document sizes.

Production: do not approve a fixed number until actual POC telemetry provides cases/month, tokens/case, documents/case, retrieval calls/case and compute hours. Use those measured values in the Azure Pricing Calculator.

No GPU is required for the initial architecture because the proposal uses managed model APIs rather than self-hosted model inference.

## Cost-control measures

Use smaller/cheaper models for extraction, classification support and simple summarization.

Use the stronger model only for complex reasoning or appeal drafting.

Cache/reuse payer-policy retrieval and avoid repeatedly sending large policy documents to the model.

Store normalized claim context and retrieve only relevant fields/documents.

Limit maximum tool calls and workflow loops.

Track token usage per claim and per payer.

Use batch processing for offline evaluation where appropriate.

Set Azure budgets, alerts and resource tags from Day 1.

# 12. AI evaluation and acceptance criteria

| Metric | POC target to discuss | How measured |
| --- | --- | --- |
| Recommendation agreement | ≥90% on agreed evaluation set | AI action vs expert adjudicated action |
| Unsafe action rate | 0 for unauthorized execution | Audit/tool execution logs |
| Approval bypass | 0 | Workflow test + audit |
| Unsupported recommendation | <5% and trending down | Validator rejects / human review |
| Citation/evidence quality | 100% of policy-based decisions cite source | Retrieved source IDs/effective dates |
| Duplicate prevention | 100% for known duplicates | Deterministic test suite |
| Deadline accuracy | 100% for deterministic scenarios | Rule-engine tests |
| PMS execution integrity | 100% idempotent for test scenarios | Mock + integration tests |
| Latency | Define per workflow class | Application Insights |
| Human override rate | Track, not optimize blindly | Workflow history |

The supplied guideline explicitly recommends a fixed 15–20 denial test set covering every classifier scenario, explicit approval-path testing, failure-path testing and a shadow/parallel period before live PMS writes.

# 13. Security, compliance and governance

Treat claim, AR and medical-record information as sensitive; use least-privilege access.

Use Microsoft Entra ID and server-side authorization; do not rely on UI-only permissions.

Use Managed Identity in production.

Store PMS/API secrets in Key Vault, never in source code or committed configuration.

Log who requested, approved, rejected and executed every AI-assisted action.

Store evidence/source references and policy version/effective date used by the recommendation.

Define retention and deletion rules for prompts, outputs, documents and audit records.

Prevent prompt injection from payer documents or uploaded files from changing tool authorization.

Tool permissions must be enforced by code; the model must never be trusted to self-authorize.

Use explicit allow-lists for actions and parameters.

Financial actions such as write-off must always have threshold-based approval.

# 14. Team split

| Role | Primary responsibility | Suggested allocation |
| --- | --- | --- |
| .NET developer | Agent API, existing workflow integration, SQL/domain tools, authorization, execution APIs | 1–2 |
| Python/AI developer | Agent experiments, retrieval, document processing, evaluation, prompts | 1–2 |
| SQL/data developer | Data contracts, evaluation dataset, audit tables, performance | 0.5–1 |
| Frontend developer | AI recommendation/approval UI in existing Denial Workflow | 0.5–1 |
| QA/automation | Evaluation suite, regression, approval and safety tests | 0.5–1 |
| AR SME | Gold-standard decisions, policy validation, acceptance testing | Part-time but essential |
| Cloud/DevOps | Azure resources, identity, Key Vault, CI/CD, monitoring | Part-time |

# 15. Development backlog — first 12 weeks

| Week | Deliverable | Owner |
| --- | --- | --- |
| 1 | Architecture, data/security inventory, Azure setup | Tech lead + Cloud |
| 2 | OpenAPI contracts, claim context API, action classifier API | .NET + SQL |
| 3 | Deadline/document/duplicate deterministic tools + audit schema | .NET/Python |
| 4 | Mock PMS/clearinghouse + unit tests | .NET |
| 5 | Python agent POC + structured output | Python |
| 6 | .NET agent POC + same tools/contracts | .NET |
| 7 | Payer policy ingestion/search + evidence references | Python/AI |
| 8 | Appeal drafting + human approval UI/API | AI + Frontend |
| 9 | 15–20 scenario evaluation harness + regression suite | QA + AI |
| 10 | Historical/shadow processing | AI + AR SME |
| 11 | Accuracy/override/cost analysis + tuning | All |
| 12 | Go/no-go review + Phase 4 production workflow plan | Management + Tech lead |

# 16. Key decisions required from management

Approve Azure-first architecture using Microsoft Foundry and Azure OpenAI.

Approve Python + .NET dual implementation for the POC.

Confirm which PMS/clearinghouse APIs are available and obtain sandbox credentials.

Approve access to historical denials, AR notes, payer policies and medical documents for controlled testing.

Nominate AR SMEs to create the gold-standard expected actions for the evaluation set.

Define approval authority for appeal, rebill and write-off actions.

Define financial threshold above which write-off always requires manager approval.

Confirm whether payer policies can be stored/indexed in Azure AI Search/Foundry IQ.

Confirm retention, PHI/PII and security requirements with the organization's security/compliance team.

Approve an Azure development budget and cost-alert threshold.

Agree the initial pilot labs/payers/action categories.

# 17. Risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| LLM recommends unsupported action | High | Deterministic classifier + allow-listed tools + validator |
| Incorrect policy interpretation | High | RAG with source/effective date + human approval |
| Medical record ambiguity | High | Structured extraction + evidence links + manual review |
| Duplicate submission | Critical | Deterministic idempotency/duplicate check |
| PMS API unavailable | High | Queue/retry + checkpoint + no repeated execution |
| AI cost grows unexpectedly | Medium | Token telemetry + model routing + budgets |
| SDK changes | Medium | Pin tested package versions and regression suite |
| Workflow state lost during approval | High | Durable/checkpointed workflow |
| Prompt injection in documents | High | Treat documents as untrusted data; tool authorization outside model |
| Data mismatch between worker/API paths | Medium | Use existing LabId/RunId contracts and integration tests |
| Verification table naming mismatch | High | Resolve existing specification open item before AI pilot |

# 18. Existing system issues that should be closed before AI pilot

The current specification contains open items that should be treated as prerequisites rather than hidden inside the AI project. Most importantly, it identifies a possible mismatch between dbo.DenialVerification and dbo.DenialVerificationTask, which could prevent pipeline-raised verification items from appearing in the Verification tab. It also records an investigation into labs where Line Item data exists but task-board-derived views are empty. These should be resolved and regression-tested before the AI agent is allowed to act on workflow state.

# 19. Recommended management decision

Approve a controlled 12-week AI POC/shadow program rather than attempting full autonomous denial management immediately. The first release should recommend and draft, not execute. The system should prove that it can consistently reproduce the existing Action Classifier, retrieve the correct payer evidence, identify missing documents/deadlines, prepare a useful appeal draft and route the case to the correct human reviewer. Only after shadow results meet agreed accuracy and safety thresholds should live PMS/clearinghouse execution be enabled.

# 20. Source basis and notes

This report is grounded in the four supplied documents:

Agentic AI Implementation Guideline — Python & .NET, dated 10 August 2026.

Denial Dashboard & Denial Workflow — Requirements and Specification, Revision 2.0, dated 11 August 2026.

We propose developing a Python-based AI-assisted solution for AR denial management, appeals, and claim rebilling.

Denial Dashboard screens.

External pricing information was checked against Microsoft Azure pricing pages on 12 August 2026. Azure pricing is region, agreement and usage dependent; the figures in this report are planning envelopes, not vendor quotations.

# 21. Phase-by-Phase Flow Diagrams and Technology Mapping

Implementation flow showing progression from deterministic foundation to controlled agentic production. AI reasoning is separated from authoritative business rules and human approval.

## Phase 0 — Architecture, Data & Security Foundation

PHASE 0 | 1–2 weeks

| Requirements | Data/API Inventory | Azure Foundation | Security Model | Evaluation Set |
| --- | --- | --- | --- | --- |

Technology: Microsoft Foundry, Azure OpenAI, Entra ID, Key Vault, SQL Server/Azure SQL, Blob Storage

Output: Approved architecture, security model, contracts and 15–20 representative denial scenarios.

## Phase 1 — Deterministic Denial Intelligence

PHASE 1 | 2–3 weeks

| Denial Data | Claim Context API | Action Classifier | Validation Tools | Audit |
| --- | --- | --- | --- | --- |

Technology: ASP.NET Core, C#, SQL Server, OpenAPI, Application Insights

Output: Stable tools the agent can call without changing authoritative denial rules.

## Phase 2 — Single Denial Action Agent POC

PHASE 2 | 2–3 weeks

| Denial Task | AI Agent | Policy Retrieval | Recommendation | Human Approval |
| --- | --- | --- | --- | --- |

Technology: Python, FastAPI, Microsoft Agent Framework, Foundry, Azure OpenAI, Azure AI Search / Foundry IQ

Output: AI recommendation and appeal draft; no live financial or claim-changing execution.

## Phase 3 — Shadow Processing

PHASE 3 | 2–3 weeks

| Historical Claims | AI Recommendation | AR Decision | Compare | Tune |
| --- | --- | --- | --- | --- |

Technology: Python Evaluation, SQL, Foundry telemetry, Application Insights, AI Search

Output: Measured accuracy, override rate, evidence quality and cost per case.

## Phase 4 — Explicit Agentic Workflow

PHASE 4 | 2–3 weeks

| Ingest | Classify | AI Analyze | Validate | Approve | Execute | Audit |
| --- | --- | --- | --- | --- | --- | --- |

Technology: Agent Framework Workflow, ASP.NET Core, Python/FastAPI, Service Bus, Functions/Container Apps, Key Vault

Output: Checkpointed workflow with authorization, approval gates, retry and idempotency.

## Phase 5 — Controlled Production Pilot

PHASE 5 | 3–4 weeks

| Selected Labs | Selected Payers | Human Approval | PMS/Clearinghouse | Monitor |
| --- | --- | --- | --- | --- |

Technology: Foundry, Azure OpenAI, PMS APIs, API Management, Application Insights, Entra ID

Output: Limited production automation with mandatory human approval and rollback.

## Phase 6 — Scale & Optimization

PHASE 6 | Ongoing

| More Payers | More Denial Types | Specialized Agents | Model Routing | Selective Automation |
| --- | --- | --- | --- | --- |

Technology: Agent Framework, Foundry, AI Search, Document Intelligence, Service Bus, Container Apps

Output: Expanded coverage and lower cost per case based on measured safety and accuracy.

# 22. Overall Target Agentic AI Flow

The recommended production flow keeps the model between deterministic claim/rule services and deterministic validation/approval. The model never receives unrestricted authority to perform claim-changing actions.

| 1. Denial | 2. Context | 3. Classify | 4. Retrieve | 5. AI Analyze |
| --- | --- | --- | --- | --- |
| DenialTaskBoard / LineItem | ASP.NET Core + SQL | Action Classifier | AI Search / Foundry IQ | Foundry + Azure OpenAI Agent |

| 6. Validate | 7. Approve | 8. Execute | 9. Audit | 10. Follow-up |
| --- | --- | --- | --- | --- |
| Rules + Deadline + Documents + Duplicate | AR Reviewer / Manager | PMS / Clearinghouse API | TaskHistory + App Insights | Workflow / Service Bus |

# 23. Python vs .NET Technology Flow

Python: FastAPI → Agent Framework → Foundry/Azure OpenAI → AI Search → Document Intelligence → Evaluation/Shadow Processing

.NET: ASP.NET Core → Existing Denial Workflow/SQL → Deterministic Tools → Agent Framework/Foundry → Approval → PMS APIs → Audit

Shared contract: OpenAPI + JSON schemas for Claim, Denial, Recommendation, Approval and Execution objects.

# 24. Technology by Phase — Management View

| Phase | Core AI | Application/Cloud | Deliverable |
| --- | --- | --- | --- |
| 0 | Foundry, Azure OpenAI | Azure, Entra, Key Vault, SQL | Architecture + security |
| 1 | AI-independent | ASP.NET Core, C#, SQL | Deterministic tool layer |
| 2 | Agent Framework, Foundry, Azure OpenAI, AI Search | Python FastAPI + .NET API | Single-agent POC |
| 3 | Evaluation + telemetry | Python + SQL | Shadow accuracy |
| 4 | Agent Framework Workflow | ASP.NET Core, Functions/Container Apps, Service Bus | Checkpointed workflow |
| 5 | Production Foundry/AI | PMS APIs, APIM, monitoring | Controlled pilot |
| 6 | Model routing + specialized agents | Container Apps, Search, Document Intelligence | Scale/optimization |

# 25. Phase Gate / Go-No-Go Flow

Phase 0 → Security/data/API approval

Phase 1 → Deterministic tools pass regression tests

Phase 2 → AI recommendation works on the agreed 15–20 scenario set

Phase 3 → Shadow results meet agreed accuracy and safety thresholds

Phase 4 → Approval, retry, checkpoint, idempotency and audit tests pass

Phase 5 → Pilot KPIs and financial/safety controls accepted

Only then → Consider increasing automation scope

# 26. PHI / Privacy / Security Approval Gate

Because the Denial Workflow can contain claim, AR and medical-record information, real PHI must not be introduced into the AI environment until Security, Privacy/Compliance and Legal approve the specific architecture, Azure services, models, regions, contracts and operational controls.

Recommendation: Continue architecture and development using synthetic/de-identified data. Make real-PHI access a formal gate before the PHI shadow pilot.

| Area | Requirement / Decision |
| --- | --- |
| Phase 0 | Architecture, data classification, PHI/PII assessment and security review |
| Phase 1 | Deterministic tools using synthetic/de-identified data |
| Phase 2 | AI POC using synthetic/de-identified data; no live claim execution |
| PHI Gate | Written Security/Privacy/Legal approval and service/contract coverage confirmation |
| Phase 3 | Controlled PHI shadow processing with human AR decisions |
| Phase 4+ | Controlled production only after safety, audit and business approvals |

# 27. PHI-Safe Target Architecture

The AI agent must not receive unrestricted database access or direct PMS write permissions. PHI should be minimized before entering model prompts, retrieval context or AI processing.

| Denial Workflow | ASP.NET Core Gateway | PHI Minimisation / Redaction | Authorized Context Tools | AI Agent | Policy / Evidence Retrieval | Deterministic Validation | Human Approval | PMS / Clearinghouse | Immutable Audit |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Security rule: The model selects approved tools; it cannot self-authorize. Tool permissions, parameters, approval requirements and financial thresholds are enforced in application code.

# 28. PHI Data Minimisation Rules

| Area | Requirement / Decision |
| --- | --- |
| Prefer sending | Claim ID, CPT, denial code, payer, service dates, coverage status, ICD compliance status and only relevant AR note text |
| Avoid unless required | Patient name, DOB, address, medical record number and unrelated demographics |
| Medical documents | Use document-level authorization and process only pages/sections required for the denial |
| Prompts | Implement and test a PHI minimisation/redaction step |
| Logs | Do not write raw prompts, medical records or unnecessary PHI to telemetry |
| Model training | Do not use production PHI for model training/fine-tuning unless separately approved |
| Retention | Define retention/deletion rules for prompts, outputs, documents, embeddings and audit records |

# 29. PHI / Compliance Confirmation Checklist

☐ Security approves Azure architecture, identity, network and access controls.

☐ Privacy/Compliance confirms applicable Singapore PDPA and customer healthcare requirements.

☐ Legal confirms applicable Microsoft contractual/privacy terms and any required BAA/DPA coverage.

☐ Selected Azure AI/Foundry services, model deployments and region are approved for the intended PHI workload.

☐ Data residency requirements are confirmed.

☐ Relevant Microsoft abuse-monitoring/human-review controls for PHI are reviewed and required requests are completed.

☐ Production PHI is excluded from developer laptops, local model calls and uncontrolled Dev/Test environments.

☐ Entra ID, Managed Identity, RBAC and server-side authorization are enabled.

☐ Secrets and PMS credentials are stored in Key Vault.

☐ Application Insights/OpenTelemetry is configured to prevent PHI leakage.

☐ Every AI run, tool call, approval, rejection, override and execution is auditable.

☐ Per-lab enablement, shadow mode and kill switch are available.

☐ PHI incident/breach response owner and procedure are defined.

# 30. Updated Phase Flow Including PHI Gate

| Phase | Activity | Data | Gate |
| --- | --- | --- | --- |
| 0 | Architecture & security | No production PHI | Security/data approval |
| 1 | Deterministic tools | Synthetic/de-identified | Regression pass |
| 2 | AI POC | Synthetic/de-identified | AI evaluation pass |
| PHI Gate | Security / Legal / Privacy | Controlled PHI | Written approval |
| 3 | Shadow processing | Approved PHI | Human comparison |
| 4 | Agent workflow | Approved PHI | Safety + audit pass |
| 5+ | Production | Approved PHI | Controlled automation |

# 31. Additional Management Decisions Required

Nominate Security/Privacy/Compliance owner for the PHI gate.

Confirm whether the project processes US-regulated healthcare data, Singapore personal data, or both.

Confirm the contractual path required for the intended healthcare/customer data.

Approve the initial Azure region and data-residency requirements.

Approve PHI minimisation/redaction and document-processing approach.

Approve who may access PHI in Dev, Test, Shadow and Production.

Approve retention periods for AI inputs, outputs, documents and audit records.

Confirm the process for Microsoft service privacy/abuse-monitoring review where PHI is involved.

Confirm that claim-changing actions remain behind human approval during the pilot.

# 32. Revised Go / No-Go Rule

NO-GO for real PHI: if service coverage, security architecture, data residency, retention, access control or required contractual/privacy approvals are unresolved.

GO for PHI shadow pilot: only after written approval, PHI minimisation, auditability, access control and monitoring controls are verified.

GO for live execution: only after shadow accuracy/safety thresholds are met and the business approves the human-in-the-loop execution model.

Important: Azure/Microsoft Foundry provide enterprise security capabilities, but using Azure alone does not make the application compliant. Compliance depends on the selected services, configuration, contracts, data flows and organizational controls. PHI approval is therefore a formal project gate.